Project Plan

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Tasks** | **Reporting** | **Date** |
| **1 - Analysis** | | | |
| 1.1 | Analysis and design stage, gather data and create system mockup | None | 21/01/18 |
| 1.2 | Architecture design | None | 21/02/18 |
| 1.3 | Design work plan (distribution of tasks to development teams) | Client meeting to review work plan | 22/02/18 |
| **2 - Development** | | | |
| 2.1 | Create database | None | 22/02/18 |
| 2.2 | App Engine(Enquiry, Order, Invoice, Pay,Deliver) | None | 28/02/18 |
| 2.3 | Admin GUI | Client meeting to review GUI | 02/03/18 |
| 2.4 | Customer GUI | Client meeting to review GUI | 06/03/18 |
| 2.5 | Reports | None | 08/03/18 |
| 2.6 | Integration with Payment Gateways | None | 08/03/18 |
| **3 - Testing** | | | |
| 3.1 | Alpha testing (Closed) | Email report | 08/03/18 |
| 3.3 | Beta Testing (client) | Client meeting | 09/03/18 |
| 3.4 | Finalise documentation | None | 12/03/18 |
| **4 - Deployment** | | | |
| 4.1 | Deployment to Client infrastructure | None | 12/03/18 |
| **5 - Training** | | | |
| 5.1 | Client training | Client meeting | 13/03/18 |